ShopRight

Setup & Workflow Guide

Who does what, when, and how — from zero to working app

# 1. Who Does What

Three participants. Each has a clearly defined lane. Nobody crosses into another lane.

| Participant | Role | Responsibilities | Never Does |
| --- | --- | --- | --- |
| Eli | Product Owner + Validator | Makes product decisions. Answers Claude Code's questions. Validates each phase in Chrome. Signs off on phase gates. Updates nothing technical. | Write code. Edit config files. Troubleshoot errors. Copy-paste between tools. |
| Claude Code | Builder + PM | Reads PRD and progress tracker. Writes all React and Python code. Runs the dev server. Fixes its own errors. Updates SHOPRIGHT_PROGRESS.md after every task. Stops at phase gates and asks Eli to validate. | Make product decisions. Skip phase gates. Proceed past a validation request without Eli's sign-off. Assume when the PRD is ambiguous — asks instead. |
| Claude (this chat) | Advisor + Document Owner | Answers product questions. Reviews code if Eli has concerns. Updates the PRD when decisions change. Produces new documents. Available whenever Eli needs a second opinion. | Write code directly into the project. Replace Claude Code during active builds. |

# 2. How To Use This Document

☐ = You need to do this or confirm it.   Claude Code = happens automatically.   Ask = stop and get an answer before proceeding.

| Symbol | Meaning |
| --- | --- |
| ☐ | Eli action required — checkbox to tick when done |
| ⚡ Claude Code | Handled automatically — no action from Eli |
| 🛑 GATE | Hard stop — Eli must validate in Chrome before Claude Code continues |
| ❓ ASK | Ambiguous requirement — Claude Code asks Eli one question before proceeding |
| 📋 Claude | This chat — Eli asks Claude here if he has questions or concerns |

# 3. One-Time Setup — Do This Once

Complete all steps in Section 3 before starting Phase 0. You only do this once. Estimated time: 45-60 minutes.

## 3.1 Install Tools

| ✓ | Step | Who | Details / Notes |
| --- | --- | --- | --- |
| ☐ | Install Node.js | Eli | Download from nodejs.org — click the LTS version button. Install like any Mac app. Verify: open Terminal, type 'node --version', should show a number. |
| ☐ | Install Claude Code | Eli | Open Terminal. Type exactly: npm install -g @anthropic-ai/claude-code — press Enter. Wait for it to finish. |
| ☐ | Create Anthropic account | Eli | Go to console.anthropic.com — sign up with your email. Add a credit card (you'll be billed by usage, not monthly). |
| ☐ | Connect Claude Code to Anthropic | Eli | In Terminal type: claude — it will open a browser window asking you to log in with your Anthropic account. Follow the prompts. |
| ☐ | Install Git | Eli | Download from git-scm.com or install via Terminal: xcode-select --install. Verify: type 'git --version' in Terminal. |
| ☐ | Create GitHub account | Eli | Go to github.com — sign up for a free account if you don't have one. Free tier is sufficient. |
| ☐ | Install VS Code (optional) | Eli | Claude Code works in Terminal but VS Code gives you a file explorer to see what it's building. Download from code.visualstudio.com. |

## 3.2 Create Accounts & Services

| ✓ | Step | Who | Details / Notes |
| --- | --- | --- | --- |
| ☐ | Create Vercel account | Eli | Go to vercel.com — sign up with your GitHub account. This is where the frontend lives. Free tier. |
| ☐ | Create Render account | Eli | Go to render.com — sign up with your GitHub account. This is where the Python backend lives. Free tier. |
| ☐ | Create Supabase project | Eli | Go to supabase.com — sign up, create a new project called 'shopright'. Save the Project URL and anon key from Settings → API. You'll need these in Step 3.4. |
| ☐ | Create Stripe account | Eli | Go to stripe.com — sign up. You won't need this until Phase 7 but good to have ready. |
| ☐ | Create Resend account | Eli | Go to resend.com — sign up. Free tier gives 3,000 emails/month. Get your API key from the dashboard. |
| ☐ | Create Dropbox folder | Eli | In your Dropbox, create a folder called 'ShopRight-Config'. Upload Book1.xlsx, ShopFile_Template.xlsx, and Invoice_Template.xlsx. Get the direct download link for each file (share → copy link, then modify URL to use dl=1 instead of dl=0). |

## 3.3 Create Project Folder & Files

| ✓ | Step | Who | Details / Notes |
| --- | --- | --- | --- |
| ☐ | Create ShopRight folder on Mac | Eli | Create a folder at Documents/ShopRight on your Mac. This is the project root. |
| ☐ | Copy PRD into folder | Eli | Copy ShopRight-PRD-v3.docx into Documents/ShopRight. |
| ☐ | Copy progress tracker into folder | Eli | Copy SHOPRIGHT_PROGRESS.md into Documents/ShopRight. (Delivered with this document.) |
| ☐ | Copy CLAUDE.md into folder | Eli | Copy CLAUDE.md into Documents/ShopRight. (Delivered with this document.) This is the instruction file Claude Code reads on every session start. |
| ☐ | Create GitHub repo | Eli | Go to github.com — New repository — name it 'shopright' — Private — Create. Copy the repo URL. |
| ☐ | Initialize Git in project folder | Eli | Open Terminal. Type: cd Documents/ShopRight — then: git init — then: git remote add origin [your repo URL] |
| ☐ | Push files to GitHub | Eli | In Terminal: git add . — then: git commit -m 'Initial project setup' — then: git push -u origin main |

## 3.4 Configure Environment

These are the secret keys Claude Code needs to connect to your services. You will create a .env file that lives only on your Mac — it never gets pushed to GitHub.

| ✓ | Step | Who | Details / Notes |
| --- | --- | --- | --- |
| ☐ | Create .env file in project folder | Eli | In Terminal: cd Documents/ShopRight — then: touch .env — then open it in any text editor. |
| ☐ | Add Supabase credentials | Eli | Paste into .env: SUPABASE_URL=your_project_url and SUPABASE_ANON_KEY=your_anon_key (from Supabase Settings → API) |
| ☐ | Add Resend API key | Eli | Paste into .env: RESEND_API_KEY=your_key (from Resend dashboard) |
| ☐ | Add Dropbox URLs | Eli | Paste into .env: DROPBOX_STORES_URL=url_to_book1.xlsx and DROPBOX_SHOPFILE_TEMPLATE_URL=url and DROPBOX_INVOICE_TEMPLATE_URL=url |
| ☐ | Create .gitignore file | Eli | In Terminal: echo '.env' >> .gitignore — this ensures your secret keys never get pushed to GitHub. |
| ☐ | Verify .gitignore works | Eli | In Terminal: git status — .env should NOT appear in the list of files. If it does, stop and ask Claude in this chat before proceeding. |

## 3.5 Verify Everything Works

| ✓ | Step | Who | Details / Notes |
| --- | --- | --- | --- |
| ☐ | Open Terminal in ShopRight folder | Eli | In Terminal: cd Documents/ShopRight |
| ☐ | Start Claude Code | Eli | Type: claude — Claude Code should start and show a prompt. If it errors, paste the error message into this chat. |
| ☐ | Paste context block | Eli | Copy the context block from Section 13 of the PRD and paste it into the Claude Code prompt. It should respond acknowledging the project and listing the current phase. |
| ☐ | Confirm Claude Code can read files | Eli | Ask Claude Code: 'What phase are we on and what is the next step?' — it should read the progress tracker and give a correct answer. |

Setup complete. From this point on, your workflow is: open Terminal → cd Documents/ShopRight → claude → tell it what phase to work on → validate when it asks → repeat.

# 4. Every Session — The Workflow

This is the repeating loop for every build session. Read it once, then follow it every time.

## 4.1 Starting A Session

| ✓ | Step | Who | Details / Notes |
| --- | --- | --- | --- |
| ☐ | Open Terminal | Eli | Terminal app on your Mac. Type: cd Documents/ShopRight |
| ☐ | Start Claude Code | Eli | Type: claude |
| ☐ | Orient Claude Code | Eli | Type: 'Read the progress tracker and tell me what phase we are on and what the next step is.' Claude Code reads SHOPRIGHT_PROGRESS.md and responds. |
| ☐ | Confirm the plan | Eli | Claude Code states what it's about to build. If it matches your expectation, say 'go ahead'. If something seems wrong, ask about it before saying go ahead. |

## 4.2 While Claude Code Is Working

You don't need to watch it. Claude Code runs the dev server, writes files, hits errors, fixes them, and keeps going. It will stop and ask you if:

- It reaches a phase gate and needs validation

- The PRD is ambiguous on something and it needs a decision

- It encounters an error it cannot resolve after 3 attempts

If Claude Code asks you a question you're not sure how to answer — paste the question into this Claude chat (not into Claude Code) and ask for guidance. Then bring the answer back to Claude Code.

## 4.3 Phase Gate — How Validation Works

When Claude Code completes a phase, it will say something like:

'Phase 2 is complete. Please open Chrome and validate the following: [specific list of things to test]. When you've confirmed everything works, tell me and I'll update the progress tracker and start Phase 3.'

You then:

| ✓ | Step | Who | Details / Notes |
| --- | --- | --- | --- |
| ☐ | Open Chrome on your Mac or iPhone | Eli | Go to the localhost URL Claude Code gives you (or the Vercel URL if it's deployed) |
| ☐ | Test each item on Claude Code's list | Eli | Click through every scenario it specifies. Don't skip any. |
| ☐ | Report back to Claude Code | Eli | Tell it what worked and what didn't. Be specific — 'the GPS step showed the wrong store' is more useful than 'it didn't work'. |
| ☐ | Claude Code fixes any issues | ⚡ Claude Code | If something is wrong, Claude Code fixes it and asks you to re-validate that specific item. |
| ☐ | Sign off | Eli | When everything on the list works, tell Claude Code 'phase validated, proceed'. It updates the progress tracker and starts the next phase. |

## 4.4 Ending A Session

| ✓ | Step | Who | Details / Notes |
| --- | --- | --- | --- |
| ☐ | Tell Claude Code you're done for the day | Eli | Type: 'End session.' Claude Code updates SHOPRIGHT_PROGRESS.md with what was completed and what's next. |
| ☐ | Verify progress tracker updated | Eli | Open SHOPRIGHT_PROGRESS.md in any text editor and confirm the session log entry was added. |
| ☐ | Push to GitHub | Eli | In Terminal: git add . — git commit -m 'Session notes' — git push. This backs up everything. |

# 5. Phase Gates — What Eli Validates

Each gate must be signed off before Claude Code starts the next phase. Claude Code will not proceed without your confirmation.

| Phase | Gate Name | What You Test In Chrome | Sign-off Question |
| --- | --- | --- | --- |
| 0 | Foundation | Open the Vercel URL — does a page load? Open the Render URL/health — does it return OK? | Does the full stack load with no errors in Chrome? |
| 1 | Auth & Profile | Create an account. Fill in profile. Configure API key (or skip). Log out. Log back in. | Does your profile data persist after logging out and back in? |
| 2 | Store Directory | On your iPhone in Chrome: tap New Store — does GPS fire and show nearby stores? Does manual search work? | Does the GPS suggest the correct store when you're standing near one? |
| 3 | Session Flow | Start session → add store → add two vendors → toggle between drafts → try to open new store without closing first (should block) → close store → end session. | Do all the gates work? Can nothing slip through unfinished? |
| 4 | Assessment Form | Complete an all-Pass visit. Complete a visit with 3 Fails. Complete a Reps Present = Fail visit. Test voice input on Visit Recap. | Does the form behave correctly for all scenarios? Does voice input work in Chrome? |
| 5 | AI Review | Submit a visit with obvious voice errors. Submit a clean visit. Submit with no API key. | Does AI review flag the right things? Does no-key path work cleanly? |
| 6 | Reports & Invoice | Generate a Shop File for a week with visits on 2 days. Open in Excel on Mac. Compare to Kelsey's real submission. | Does the generated Shop File match Kelsey's real file column by column? |
| 7 | Payments | Sign up as a new user. Let trial expire (test mode). Subscribe via Stripe. Verify Kelsey's account bypasses paywall. | Does the subscription flow work? Does Kelsey's free account work? |
| 8 | Real World | Kelsey uses app on a real shopping day. Generated report submitted to Smart Circle. | Did Smart Circle accept the report without formatting complaints? |

# 6. When Things Go Wrong

## 6.1 Claude Code Asks A Question

When Claude Code hits an ambiguous requirement and asks you a question, this is the process:

- If you know the answer — tell it directly in the Claude Code terminal

- If you're not sure — paste the question into this Claude chat and ask. Bring the answer back to Claude Code.

- If it's a product decision — you decide. If you want a recommendation first, ask Claude in this chat.

## 6.2 Claude Code Is Stuck On An Error

If Claude Code says it has tried 3 times and cannot resolve an error:

- Copy the full error message

- Paste it into this Claude chat with the message: 'Claude Code is stuck on this error — what should I tell it?'

- Claude will diagnose it and give you a specific instruction to pass back to Claude Code

## 6.3 Something Looks Wrong During Validation

If during validation something doesn't look right but you're not sure if it's a bug or expected behavior:

- Describe exactly what you see to Claude in this chat

- Claude will tell you if it's a bug, expected, or a PRD decision that needs clarification

- Bring the answer back to Claude Code with specific instructions

## 6.4 PRD Needs To Change

If during building you realize a requirement needs to change:

- Tell Claude Code to pause

- Come to this Claude chat and describe the change

- Claude updates the PRD and gives you the revised requirement

- You tell Claude Code the updated requirement and say 'resume'

Rule: never ask Claude Code to deviate from the PRD without first discussing the change in this Claude chat. Ad-hoc changes during building create inconsistencies that are hard to untangle later.

# 7. File Reference — What Lives Where

| File | Location | What It Is | Who Updates It |
| --- | --- | --- | --- |
| ShopRight-PRD-v3.docx | Documents/ShopRight/ | The master product spec. Every feature, field, and decision. | Claude (this chat) when requirements change |
| SHOPRIGHT_PROGRESS.md | Documents/ShopRight/ | Live build tracker. Every task, every phase, session log. | Claude Code after every task and session. Eli signs off at phase gates. |
| CLAUDE.md | Documents/ShopRight/ | Instruction file Claude Code reads every session. Rules, workflow, where things live. | Claude (this chat) if workflow needs to change |
| .env | Documents/ShopRight/ | Secret keys. Never shared, never pushed to GitHub. | Eli only — when adding new service credentials |
| .gitignore | Documents/ShopRight/ | Tells Git what not to push. Must include .env. | Claude Code sets this up in Phase 0 |
| Book1.xlsx | Dropbox/ShopRight-Config/ | Store directory. Smart Circle provides this. | Eli — drag new file in when Smart Circle updates it |
| ShopFile_Template.xlsx | Dropbox/ShopRight-Config/ | Master weekly report template. | Eli — drag new file in when Smart Circle changes format |
| Invoice_Template.xlsx | Dropbox/ShopRight-Config/ | Master invoice template. | Eli — drag new file in when format changes |
| /frontend | GitHub / Vercel | React app. Auto-deploys to Vercel on git push. | Claude Code |
| /backend | GitHub / Render | Python FastAPI. Auto-deploys to Render on git push. | Claude Code |

# 8. Quick Reference Card

Tear this out and keep it handy.

| Situation | What To Do |
| --- | --- |
| Start a new session | Terminal → cd Documents/ShopRight → claude → 'Read progress tracker, what's next?' |
| Claude Code asks a question you can't answer | Paste question into this Claude chat → get answer → bring back to Claude Code |
| Claude Code is stuck on an error | Copy error → paste into this Claude chat → follow the guidance it gives you |
| Something looks wrong during validation | Describe it to Claude in this chat → get diagnosis → tell Claude Code what to fix |
| A requirement needs to change | Tell Claude Code to pause → come to this chat → Claude updates PRD → resume |
| End a session | Tell Claude Code 'end session' → verify progress tracker updated → git push |
| Phase gate validation | Claude Code gives you a test list → test each item in Chrome → report back → sign off |
| Kelsey has a question about the app | Come to this Claude chat — not Claude Code |
| Smart Circle changes the Shop File format | Get new template from Smart Circle → upload to Dropbox folder → tell Claude Code 'template updated, update cell mapping' |
| IRS mileage rate changes | Go to Settings in the live app → update the rate in Profile → done (no code change needed) |

ShopRight  •  Setup & Workflow Guide  •  March 2026